# PMIT1027 – IT Project Essentials

# Assessment: Project Plan Report (20%)

## Objective

Demonstrate your ability to integrate and present all key project planning tools and documents in a single, professional report that reflects a complete project plan.

## Overview

Throughout the course, your team has developed key project planning tools — including Charter, Scope, WBS, and Schedule. In the final phase, you’ll add professional planning components such as RACI charts, Change, Risk, Procurement, Communication, and Budget plans.

This assessment brings all of these elements together into one cohesive Project Plan Report, demonstrating your ability to integrate the full set of tools and documents used in effective project planning.

## Instructions

Work collaboratively with your group to finalize your Project Plan Report. Your document should include the following components, each with clear headings and professional formatting.

While much of this work has been completed through earlier assignments, your team is expected to review, refine, and update each document to reflect how your project has evolved throughout the course.

- Executive Summary

- Briefly summarize your project purpose, goals, and expected outcomes.

- Keep this to one concise paragraph.

- Project Overview

- Provide context and background for your project.

- Include your main objectives, assumptions, and constraints.

- Scope Statement

- Define what is in-scope and out-of-scope for your project.

- Work Breakdown Structure (WBS)

- Include your final WBS with at least three levels of task hierarchy.

- Ensure numbering and indentation are clear and logical.

- Optional – Provide a link to a network share (SharePoint, OneDrive) that has your Excel project file

- Project Schedule (Gantt Chart)

- Insert or attach your updated project schedule from Microsoft Project (or equivalent).

- Show start/end dates, milestones, and dependencies.

- Optional – Provide a link to a network share (SharePoint, OneDrive) that has your .mpp project file

- Roles and Responsibilities (RACI Chart)

- Identify who is Responsible, Accountable, Consulted, and Informed for key tasks or deliverables.

- Change Management Plan

- Describe your process for handling project changes.

- Include how change requests are submitted, reviewed, and communicated.

- Create a custom “Change Request” form

- A sample “Change Request” where you’ll document an actual change request relevant to your project.

- Risk Register

- Create a Risk Register that identifies at least five project risks using clear risk statements.

- For each risk, include a risk statement, probability, impact, priority, mitigation, and contingency.

- Assign a risk owner and show how the team will monitor each risk as the project progresses.

- Present the risks in a professional risk register table similar to the one demonstrated in class.

- Procurement Plan

Provide a brief procurement plan that includes

- A list of at least 3 items your project needs to acquire (goods, software licenses, contracts)

- The procurement method for each item (Direct Buy, RFQ, or RFP)

- The rough cost level (low/medium/high — no detailed budget required)

- Any required approvals

- The lead time or dependencies for each item

- Any procurement risks that could impact the project

- Communication Plan

- Outline how your team and stakeholders will receive updates (e.g., frequency, channel, audience).

- Appendices (Optional)

- Include supporting visuals or templates such as your WBS diagram, Gantt chart, change request form, or risk matrix.

## Format

- Your final submission of the project plan should implement a consistent, professional layout.

- Include section headings, tables or any visuals where appropriate. (You can also put visuals in the Appendices section)

- Length should be about 6-10 pages excluding the appendices.

- You may use AI tools to support your research and idea generation, but your final submission must reflect your group’s own original writing and collective work.

Rubric:

| Criteria | Excellent 4 points | Proficient 3 points | Developing 2 points | Limited 1 point | No Attempt 0 points | Criterion Score |
| --- | --- | --- | --- | --- | --- | --- |
| Executive Summary | Clear, concise summary of purpose, goals, and outcomes. Highly polished and shows strong refinement from earlier work. | Good summary with minor gaps or wording issues. Some evidence of refinement. | Basic or vague summary. Limited revision from earlier work. | Unclear, incomplete, or poorly written. No evidence of refinement. | No Attempt | Score of Executive Summary, / 4 |
| Project Overview | Thorough, accurate, and clearly contextualized. Updated to reflect project evolution. | Mostly complete and relevant with minor gaps. Some revision visible. | Partial or unclear; several missing elements. Minimal revision. | Largely incomplete or inaccurate. No meaningful updates from earlier work. | No Attempt | Score of Project Overview, / 4 |
| Scope Statement | Clear, logical, well-defined in-scope and out-of-scope boundaries. Fully refined from the earlier assignment. | Mostly clear; minor inconsistencies. Some refinement visible. | Basic boundaries or unclear details. Limited refinement. | Incomplete, poorly structured, or unchanged from earlier work. | No Attempt | Score of Scope Statement, / 4 |
| WBS | Complete WBS with 3+ levels, clear hierarchy, accurate structure. Strong improvements or corrections from earlier WBS assignment. | Mostly complete with minor inconsistencies. Some refinements made. | Several gaps or unclear structure. Limited updates from earlier submission. | Incomplete or poorly structured WBS. No evidence of revision. | No Attempt | Score of WBS, / 4 |
| Project Schedule | Accurate schedule with milestones, dependencies, and logical timing. Clear improvements from earlier schedule assignment. | Mostly correct with small gaps or omissions. Some refinement evident. | Several missing dependencies or incomplete milestone detail. Minimal revision. | Very incomplete or unclear. No improvements from earlier work. | No Attempt | Score of Project Schedule, / 4 |
| RACI Chart | Clear, well-structured RACI matrix with appropriate and logical role assignments. | Mostly accurate with minor gaps or unclear assignments. | Limited clarity or missing roles. | Incomplete, inaccurate, or confusing RACI chart. | No Attempt | Score of RACI Chart, / 4 |
| Change Management Plan and Sample | Clear, realistic process and a complete, well-constructed example change request. | Solid process with minor gaps; sample request is adequate. | Basic process or weak sample request with missing details. | Minimal description; sample request incomplete or unclear. | No Attempt | Score of Change Management Plan and Sample, / 4 |
| Risk Management Plan | Five well-defined risks with full likelihood, impact, mitigation, and contingency. Strong reasoning and structure. | Risks mostly complete with minor omissions. | Some risks incomplete or lacking mitigation/contingency detail. | Very incomplete, vague, or missing risk details. | No Attempt | Score of Risk Management Plan, / 4 |
| Procurement and Communication Plan | Realistic and well-structured plans aligned with the project’s context. | Mostly complete with small gaps. | Basic or unclear content; some missing components. | Minimal detail or highly incomplete. | No Attempt | Score of Procurement and Communication Plan, / 4 |